Date: November 12, 2023

Duration: 57 min

Modality: 40 min on Zoom, 17 min on Discord

Meeting Log:

* Discussed the division of labor for the progress that needs to be made throughout the next week.
* Michael will be working on the header partial
* Julie will be working on the login and registration pages
* Andrew will be working on finishing up the database setup (adding the expense table)
* Patrick will be working on the footer partial and creating a stylesheet
* The team ensured that every member was comfortable using git to navigate between branches and was comfortable with pushing, pulling, and creating pull requests
* The team reiterated over the progress for Lab 11, and made sure that each member was aware of the task that they have been assigned
* Changes were made to the project board as tasks were reassigned
* Multiple commits to the repository were made to update the README file and add documents for the milestone submissions
* As a team we decided on our goal which is to be accomplished by the next time we meet. This includes a functional login/registration page using styling and headers/footers , and a proper database.